**Project Plan**

**Team Members:** Nazira Kadyrova, Kuanyshbek Sagyngaliyev, Arman Skezhanov

**Team Name:** KAN


**Project Topic:** QazFilms

**Member 1 [M1] –** Nazira Kadyrova – Frontend Developer

**Member 2 [M2] –** Kuanyshbek Sagyngaliyev – Backend Developer

**Member 3 [M3] –** Arman Skezhanov – Full-stack Developer

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Tasks** | **Expected start date** | **Finishing date** | **Responsible team member** |
| 21-27. 03.2022 | Creating an approximate design of the main page of the website on Figma. Defining the site structure. | 19.03.2022 | 25.03.2022 | M1 |
| Writing the database architecture to be used in the project and drawing it using the ERD diagram. Creating a project, application of a website. | M2 |
| Creating a list of Kazakhstani films to be included in the project. | M3 |
| 28-03. 04.2022 | Collecting or making all the static materials that will be used in the website. For example, film posters, banners, actors' profile images, etc. | 26.03.2022 | 01.04.2022 | M1 |
| Creating models that are used in the development of a website. Creating a system for displaying movies with a full description from the system to the website. | M2 |
| Collecting all the necessary information about the films and embedding a couple of fragments into the system to check the operation of the system. | M3 |
| 04-10. 04.2022 | Creation and development of footer and navbar of the website. | 02.04.2022 | 08.04.2022 | M1 |
| Working with the admin panel and configuring it. | M2 |
| Creating a system for writing reviews for movies. | M3 |
| 11-17. 04.2022 | Development of the film page and its layout. | 09.04.2022 | 15.04.2022 | M1 |
| Creating an actor profile page and linking it to movie pages. | M2 |
| Creating the "recently added movies" block. | M3 |
| 18-24. 04.2022 | Developing the frontend part of the actor's profile page. | 16.04.2022 | 22.04.2022 | M1 |
| Creating a film filter system by genre, by year, etc. | M2 |
| Creating a film evaluation system. | M3 |
| 25-01. 05.2022 | If necessary, improvement of the frontend part of the site and preparing a preliminary version of the website's interface. | 23.04.2022 | 29.04.2022 | M1 |
| Creating a movie search system by name. | M2 |
| Сreating a newsletter subscription form using Django. | M3 |
| 02-08. 05.2022 | If necessary, correction of the website design and preparation of the final version of the frontend part of the website. | 30.04.2022 | 06.05.2022 | M1 |
| Сreating a part of authentication and registration using Django Allauth and trying to integrate a Google account. | M2 |
| Adding all collected data to the system. | M3 |
| 09-15. 05.2022 | Hosting the final version of the project on the host server and preparing the presentation | 07.05.2022 | 13.05.2022 | M1 |
| M2 |
| M3 |

****